KLE TECHNOLOGICAL UNIVERSITY, HUBBALLI

DEPARTMENT OF COMPUTER APPLICATIONS

GATE 0 – PROBLEM FORMULATION

EVIDENCE DOCUMENT

SUBSCRIPTION RENEWAL
ELIGIBILITY REGISTER

Theme 1 — Rule-Checked Records Register

Academic Year: 2026–2027

Presented by

Preeti Boraddi [ 01FE24ICA014 ]

Sneha Vijayagiri [ 01FE24ICA038 ]

Suhani Gaonkar [ 01FE24ICA041 ]

Shreya Rachappanavar [ 01FE24ICA064 ]

Prepared for Gate 0 problem approval and planning review.

# Purpose and Project Boundary

This document organizes the Gate 0 – Problem Formulation evidence for the Subscription Renewal Eligibility Register. It covers A1 (problem statement and stakeholders), A2 (AS-IS and TO-BE workflows), A3 (scope, feasibility and risk note), A4 (Integration Map v1) and B1 (theme-specific governing rule and the record that can be decided incorrectly).

Project boundary: the proposed system is a student prototype for maintaining subscription/customer records and checking whether a subscription is eligible for renewal using explicit, configurable rules. It can record plan details, start/end dates, payment status, account status, renewal history and eligibility outcomes. It is an administrative recordkeeping and rule-checking aid; it does not process real payments, guarantee service availability, or replace an organization's final approval and customer-support procedures.

Data note: all customer names, identifiers, dates, plan details and statuses in this document are fictional demonstration data. They must not be used as real customer records.

# A1. Problem Statement and Stakeholders

## A1.1 Problem Statement

Organizations that manage subscriptions need consistent records of customer accounts, subscription plans, renewal dates, payment status and renewal decisions. When this information is kept in paper registers or disconnected spreadsheets, staff may overlook an expiry date, use an outdated payment status, duplicate a customer record or apply renewal conditions inconsistently. As a result, an ineligible subscription may be marked eligible, an eligible customer may be missed, and staff may find it difficult to explain why a renewal was accepted or blocked.

The Subscription Renewal Eligibility Register proposes a centralized digital register that validates required fields, checks subscription rules, records the reason for each eligibility result and keeps a history of status changes. The system is intended to improve consistency and traceability. Any real payment collection, contractual interpretation or exceptional approval remains outside this student prototype.

## A1.2 Stakeholders and Their Needs

| Stakeholder | Need / concern | How the problem affects them |
| --- | --- | --- |
| Subscription administrator | Reliable customer/subscription register and clear renewal status. | Inconsistent records make renewal follow-up and reporting harder. |
| Customer support staff | Quick lookup of a subscription and understandable reason messages. | Manual searches delay responses and may provide outdated information. |
| Accounts / billing staff | Accurate recorded payment status and renewal history. | A stale payment record can lead to an incorrect eligibility result. |
| Subscriber / customer | Correct and timely renewal information. | Incorrect status can cause missed renewals or confusing communication. |
| Project team / evaluator | Clear, testable rules and evidence for each decision. | Vague rules make implementation and assessment difficult. |

## A1.3 Problem Goal

To design a simple digital register that stores subscription records, evaluates each record against clearly stated renewal rules, explains failed checks and preserves a traceable history of eligibility decisions.

## A1.4 Proposed Success Indicators

A user can create a subscription record with required fields and a unique subscription ID.

The system rejects duplicate IDs and identifies missing or invalid fields before saving.

The eligibility result follows the declared renewal rules and displays all applicable failure reasons.

Expired, cancelled, suspended or payment-pending records are not incorrectly shown as eligible when the configured rules block them.

Authorized users can search and filter records by subscription ID, customer reference, plan, status and renewal date.

Eligibility checks and status changes are recorded with a timestamp and the user/action where supported.

Summary views reflect saved records and can be reconciled against fictional test records.

Protected updates are restricted to authorized roles.

# A2. AS-IS and TO-BE Workflows

## A2.1 AS-IS Workflow (Current / Manual Situation)

Staff receive a renewal request or review a list of subscriptions approaching expiry.

Subscription details are located in a paper register, spreadsheet or separate billing records.

Staff manually check plan, expiry/renewal date, account status and payment status.

Staff decide whether the subscription can be renewed and communicate the result.

After renewal, cancellation or payment update, one or more records are manually updated.

Updates may be delayed or inconsistent, leaving the recorded eligibility result out of date.

Typical failure points: duplicate subscription IDs, incomplete records, missed renewal dates, stale payment status, inconsistent rule application, unclear rejection reasons and limited decision history.

## A2.2 TO-BE Workflow (Proposed Register Process)

An authorized user signs in and opens the subscription register.

The user creates or searches for a subscription record using its unique ID.

The system validates required fields and checks that the ID is unique.

The rule engine evaluates the record using the configured eligibility rules and the evaluation date.

The register displays Eligible or Not Eligible, along with every rule that failed and a clear reason message.

An authorized user records any approved renewal, cancellation or status change; the action is logged.

Search results and summary reports use the latest saved record and eligibility outcome.

## A2.3 Workflow Comparison

| AS-IS (manual process) | TO-BE (proposed system) |
| --- | --- |
| Records may be spread across registers and spreadsheets. | Subscription records are maintained in one structured register. |
| Duplicate or incomplete entries may be difficult to spot. | Required-field validation and a unique-ID check flag errors. |
| Eligibility is checked manually and may vary by staff member. | The same declared rules are applied consistently. |
| A rejected renewal may have no clear recorded reason. | Each failed rule is displayed by name with a reason message. |
| Status updates and decisions may not be traceable. | Eligibility checks and changes can be logged with date/time and user. |
| Reports may use outdated status information. | Views and summaries use the latest saved record data. |

## A2.4 Workflow Diagram (Text Version)

AS-IS: Renewal request/list → Search manual records → Check dates/payment/status manually → Decide eligibility → Update register(s) → Possible inconsistency

TO-BE: Authorized login → Find/create subscription record → Validate fields and unique ID → Evaluate configured rules → Show result and all failure reasons → Authorized status update → Audit history and refreshed report

# A3. Scope, Feasibility and Risks

## A3.1 In-Scope Features

Subscription and customer-reference records using only fields needed for the student prototype.

Unique subscription ID, plan type, start date, renewal/expiry date and account status.

Recorded payment status and last-updated date (no real payment processing).

Rule-based eligibility evaluation with a clear eligible/not-eligible result and named failure reasons.

Search and filtering by subscription ID, plan, status and renewal date.

Renewal, cancellation and status-change history.

Basic authentication and role-based access for protected changes.

Input validation, duplicate-ID checks, fictional sample data and basic summary reports.

## A3.2 Out-of-Scope Features

Real payment gateway integration, card/bank data storage or payment settlement.

Automatic email/SMS delivery to real customers.

Legal or contractual interpretation of subscription terms and automatic exception approval.

Integration with live third-party subscription platforms, billing systems or customer databases.

Production deployment, enterprise-scale availability or handling real customer personal/payment data without review and authorization.

Guaranteeing that a company must renew a subscription; the system only applies the configured rules to recorded data.

## A3.3 Feasibility Assessment

| Feasibility area | Assessment |
| --- | --- |
| Technical | Feasible as a student prototype using Python, Flask, HTML/CSS and SQLite or MySQL. Forms, CRUD operations, rule checks, search and reports use standard application logic. |
| Economic | Open-source tools and existing student hardware can reduce development cost. Hosting and any external messaging/payment services are not required for Gate 0. |
| Operational | A simple interface with clear status labels and reason messages can support staff entry, search and review. |
| Schedule | Can be developed in stages: requirements, schema, forms, rule logic, history, reports, tests and documentation. |
| Data / security | Use fictional data, restrict protected updates, validate inputs and back up the database. Real customer data would require appropriate privacy and security review. |

## A3.4 Risk Register and Mitigation

| Risk | Possible effect | Proposed mitigation |
| --- | --- | --- |
| Missing or incorrect fields | Eligibility result may be unreliable. | Required-field validation and clear field-level messages. |
| Duplicate subscription ID | Two records may refer to one subscription. | Database uniqueness constraint and duplicate-ID error. |
| Stale renewal/expiry date | An expired subscription may appear eligible. | Evaluate dates against a defined evaluation date and refresh status views. |
| Payment status not current | Incorrect eligibility outcome. | Display last-updated time; require authorized updates and flag unknown/pending status. |
| Rules are vague or change | Different users may expect different outcomes. | Write rules in plain language, assign IDs and review rule changes with the mentor. |
| Unauthorized update | Record integrity may be affected. | Login, role permissions and an audit trail for protected actions. |
| Data loss or inconsistent reports | History or totals may be unavailable or inaccurate. | Regular backups and reconcile summaries against subscription-level records. |
| System result treated as final approval | A prototype result may be misunderstood as a contractual decision. | Display scope disclaimer; authorized staff review exceptions outside the prototype. |

# A4. Integration Map v1 (Five Course Areas)

The course-area labels below are proposed mappings based on the project. If the instructor has supplied official names for the five course areas, replace these labels with those exact names.

| Proposed course area | Where it appears in the project | Evidence / deliverable |
| --- | --- | --- |
| 1. Python Programming | Required-field validation, eligibility rules, date checks, search and status updates. | Python modules, functions and rule-check test cases. |
| 2. Database Management Systems | Subscription/customer-reference, plan, rule-parameter and renewal-history tables; keys and constraints. | ER diagram, schema, sample data and SQL queries. |
| 3. Web Technology / User Interface | Login, subscription-entry form, search results, eligibility status and reports. | Page screenshots, form validation and route list. |
| 4. Cybersecurity / Information Security | Authentication, role-based access, input validation and protection of customer records. | Access-control tests and examples of restricted actions. |
| 5. Software Engineering | Problem statement, workflows, scope, feasibility, risk analysis, requirements and version control. | This evidence document, workflow diagrams, test plan and repository history. |

## A4.1 Integration Flow

User interface (HTML/CSS) → application routes (Flask) → Python validation and eligibility-rule logic → database access layer → subscription and renewal-history records → result returned to the interface. When a permitted renewal or status change is saved, the register updates the current view and retains the change history.

## A4.2 Integration Dependencies

The database schema must include the fields required by the form, eligibility rules and reports.

Subscription IDs and status values must be consistent across the interface, rule logic and database.

All eligibility views must use the same rule definitions and evaluation-date convention.

Role permissions must be checked by the backend, not only hidden in the user interface.

Reports must use the latest saved subscription and renewal-history records.

Testing must use fictional data and remain possible without connecting to a real billing platform.

# B1. Theme-Specific Evidence — Rule-Checked Records Register

## B1.1 Governing Rule (One Sentence)

A subscription must be marked eligible for renewal only when its required record fields are valid, its renewal window is open under the configured policy, its account is active, and its recorded payment status satisfies the configured renewal rule.

## B1.2 Record That Could Be Decided Incorrectly

The record at risk is the Subscription Renewal Eligibility Record. For example, a register may continue to show a subscription as eligible after its expiry/renewal window has passed, the account has been cancelled or suspended, or the payment status has changed to pending. If the system uses stale values or applies different checks in different places, the displayed decision may be wrong. The project therefore needs explicit, testable rules and a clear record of which checks failed.

## B1.3 Initial Rule-Check Register

| Check | Rule / validation | Evidence to retain | Failure response |
| --- | --- | --- | --- |
| R1: Unique ID | Each subscription record must have a unique, non-empty subscription ID. | Submitted ID and validation result. | Reject duplicate ID and show an error. |
| R2: Required fields | Required fields (subscription ID, plan, dates and account status) must be present and valid before saving. | Submitted fields and validation result. | Do not save an invalid record; identify missing/invalid fields. |
| R3: Renewal date/window | The evaluation date must satisfy the configured renewal-window rule; records outside the allowed window must not be marked eligible. | Subscription dates, evaluation date, rule version and result. | Mark not eligible and state that the date/window rule failed. |
| R4: Account status | Cancelled or suspended accounts must not be marked eligible under the initial policy. | Recorded account status and decision result. | Block eligibility and name the account-status rule. |
| R5: Payment status | Payment status must meet the configured policy; pending/failed status is blocked in the demonstration policy. | Recorded payment status, last-updated date and decision result. | Block eligibility and state that payment status does not meet the rule. |
| R6: Decision trace | Every evaluation must retain the result and all applicable failed rule IDs/names. | Evaluation timestamp, rule outcomes and displayed messages. | Show all failing rules, not only the first; do not report a successful result if a check fails. |
| R7: Access control | Only authorized roles may make protected record/status changes. | User role and access-test result. | Deny the action and record the event where supported. |

## B1.4 Illustrative Rule-Check Sample

The following examples are fictional and demonstrate expected software behavior only. The renewal-window and payment rules are sample project assumptions; the team should confirm the intended policy with the faculty mentor before implementation.

| Demo ID | Renewal date (demo) | Account status | Payment status | Expected system decision |
| --- | --- | --- | --- | --- |
| SUB-DEMO-001 | 2026-11-15 | Active | Paid | Eligible if the configured renewal window is open and required fields are valid. |
| SUB-DEMO-002 | 2026-08-01 | Active | Paid | NOT ELIGIBLE: renewal date/window rule fails (assuming evaluation date is 2026-10-27 and no grace rule applies). |
| SUB-DEMO-003 | 2026-11-20 | Cancelled | Paid | NOT ELIGIBLE: account is cancelled. |
| SUB-DEMO-004 | 2026-11-20 | Active | Pending | NOT ELIGIBLE: payment status is pending under the demonstration policy. |
| SUB-DEMO-005 | 2026-11-20 | Active | Paid | REJECT RECORD if the subscription ID duplicates an existing record. |

## B1.5 Acceptance Tests

| Test ID | Condition | Expected result |
| --- | --- | --- |
| T01 | Unique ID; required fields valid; active account; payment status meets policy; renewal window open. | Record may be marked eligible and the evaluation is recorded. |
| T02 | Renewal date is outside the configured allowed window. | Must not be marked eligible; display the date/window rule message. |
| T03 | Account status is cancelled or suspended. | Must not be marked eligible; identify the account-status rule. |
| T04 | Payment status is pending or failed under the demonstration policy. | Must not be marked eligible; identify the payment rule. |
| T05 | Duplicate subscription ID is submitted. | Record is rejected with a validation message. |
| T06 | One record fails more than one rule. | Result lists every failing rule, not only the first. |
| T07 | User without permission attempts a protected update. | Update is denied. |

# Gate 0 Review Checklist

A1: Problem, stakeholders, problem goal and proposed success indicators are stated.

A2: AS-IS and TO-BE workflows and their comparison are documented.

A3: In-scope/out-of-scope features, feasibility and risks are recorded.

A4: Five course-area connections, integration flow and dependencies are mapped; official course-area labels are confirmed.

B1: Governing rule, record at risk, initial rule-check register and acceptance tests are defined.

Project boundary is consistent: this is a student recordkeeping and rule-checking prototype, not a payment processor or final contractual authority.

All sample records are clearly marked as fictional.

Project title, division, team number, member names, mentor and submission date are completed before submission.

# Gate 0 Assessment Sheet Alignment (5 Marks)

| Item | Evidence expected by assessment sheet | Where addressed in this document | Max |
| --- | --- | --- | --- |
| A1 | Problem statement with stakeholders named (who is affected, and how). | A1.1–A1.4 | 1 |
| A2 | AS-IS workflow and TO-BE workflow drawn/described. | A2.1–A2.4 | 1 |
| A3 | Scope and out-of-scope list; feasibility and risk note. | A3.1–A3.4 | 1 |
| A4 | Integration Map v1 — which of the five course areas will appear, and where. | A4–A4.2 | 1 |
| B1 | Governing rule declared in one sentence, and the record that currently gets decided wrongly is named. | B1.1–B1.5 | 1 |
| TOTAL | Gate 0 — Problem Approval | Evidence prepared for review; marks and decision are assigned by the faculty mentor. | 5 |

# Faculty Review and Gate Decision

| Review field | Entry |
| --- | --- |
| Student’s own statement — the one thing we know is weakest in this gate | ____________________________________________________________________________ ____________________________________________________________________________ |
| Faculty question asked at Decision level, and the answer given | ____________________________________________________________________________ ____________________________________________________________________________ |
| One sentence the team must act on before the next gate | ____________________________________________________________________________ ____________________________________________________________________________ |
| Gate decision | CLEARED / HELD |
| Student signature | ________________________________________ |
| Faculty mentor signature | ________________________________________ |

# References and Evidence Note

This document is a planning artifact for a student prototype. It does not establish a real organization's subscription policy. Before implementation, the team should confirm renewal-window boundaries, grace periods, payment-state meanings, account statuses and exception handling with the faculty mentor or intended stakeholder.

Implementation evidence to add later (only when available): screenshots from the running application, database table/query outputs, repository commit history and results from executing the acceptance tests. Do not claim that a test passed unless it has actually been run.

Gate 0 submission reminder: the assessment sheet is a review rubric. Fill in team details, attach the actual workflow drawing if requested by the mentor, and obtain the faculty’s marks and CLEARED/HELD decision.